## Slide 1: CRM System – Initial Design & Development Review
Presented by:
Team Name:

## Slide 2: Agenda
Project Overview Progress Update Key Design Elements Database Structure User Interface (UI) | Back-End Logic System Integrations Testing and QA Plan Next Steps QA session

## Slide 3: Project Overview
Project Name: CRM System Development
Objective: Streamline customer interactions, sales tracking, and reporting.
Current Phase: System Design & Development
Timeline: Jan 1 – Apr 9, 2025
Key Stakeholders: Internal teams, vendors, clients

## Slide 4: Progress Update
Completed Phases: Project Initiation (Jan 13, 2025) Planning (Jan 29, 2025) Current Phase: System Development (Jan 30 – Mar 1, 2025) Database structure & UI wireframes done Back-end logic & API integrations ongoing | Upcoming Phases: Testing (Mar 2 – Mar 21, 2025) Deployment (Mar 22 – Apr 1, 2025)

## Slide 5: Database Structure
  Entity Relationship Diagram (ERD):
    Customers, sales, interactions
    Defined relationships & constraints
  Schema:

## Slide 6: User Interface (UI)
Wireframes:
  Incorporation of Layouts for dashboards, customer profiles and reports
UI Design:
  Built using HTML, CSS, JavaScript
  Example: Dashboard with sales & customer insights as shown

## Slide 7: Back-End Logic
Business Logic:
  Sales tracking, automated follow-ups, lead management
API Integrations:
  Connects CRM to email, accounting, and support tools
  Above is Example of Automated email follow-ups to be integrated

## Slide 8: System Integrations
Integration Points:
  Email, accounting, marketing tools
Custom Modules:
  Syncs CRM with external systems
  Example: we are going to implement accounting software synchronization

## Slide 9: Testing & QA Plan
    Unit Testing:
      Test cases for modules (Mar 2 – Mar 9, 2025)
    System Testing:
      Integration & end-to-end tests (Mar 10 – Mar 16, 2025)
    UAT:
      User testing & feedback (Mar 17 – Mar 21, 2025)

## Slide 10: Next Steps
    Finalize API integrations (by Feb 21, 2025)
    Complete UI development (by Feb 14, 2025)
    Start testing phase (Mar 2, 2025)
    Prepare for deployment (by Mar 22, 2025)

## Slide 11
    I welcome all stakeholders to ask any question(s)
    or clarifications!